## Slide 1: Risk Management
Jyotsna Shahi
10/29/2020

## Slide 2: Overview of the Presentation
What is Risk Management
Risk Management Strategies
Risk Management Process
Risk Mitigation, Monitoring and Management

## Slide 3: What is Risk Management ?
In context of Software Engineering, Risk Analysis and Management are the steps taken by Software Engineering team to identify and manage problems and uncertainties.
Risk Analysis and Management includes coordinated application of resources to minimize , monitor and control the probability or impact of unfortunate events on the project

## Slide 4: Why do we need Risk Management ?
Promotes good software management
May be a legal requirement depending on the country or sector (for example banking)
Resources are usually limited, therefore a focused approach to identifying and managing risks is needed

## Slide 5: Risk Management Strategies
Risk Management strategies can be reactive or proactive
Reactive: A reactive strategy monitors the project for likely risks. Resources are set aside to deal with them, should they become actual problems
Proactive: A proactive strategy begins long before technical work is initiated. Potential risks are identified, their probability and impact are assessed, and they are ranked by importance

## Slide 6: Risk Management Process
Understanding Types of Risks
Risk Identification
Risk Assessment
Risk Mitigation Monitoring and Management

## Slide 7: Types of Risks
Project Risk: Project risks identify potential budgetary, schedule, personnel (staffing and organization), resource, stakeholder, and requirements problems and their impact on a software project.
Technical Risk: Technical risks identify potential design, implementation, interface, verification, and maintenance problems. In addition, specification ambiguity, technical uncertainty, technical obsolescence, and “leading-edge” technology are also risk factors.
Business Risk: Business risks include building a product that no one wants or a product that doesn’t fit the overall business objective, losing support of management or loss of budgetary or personnel commitment
Predictable risk :Predictable risks are extrapolated from past project experience
Unpredictable risk: Unpredictable risks can and do occur, but they are extremely difficult to identify in advance.

## Slide 8: Risk Identification
Risk identification is a systematic attempt to specify threats to the project plan
Risks can be broadly classified into generic risks and product risks.
  Generic Risks: Generic risks are a potential threat to every software project.
  Product Risks: Product-specific risks can be identified only by those with a clear understanding of the technology, the people, and the environment that is specific to the software that is to be built
We can create a risk identification item checklist which should include Product Size, Business Impact, Stakeholder characteristic, Process definition, Development environment, Technology and Personnel qualifications

## Slide 9: Risk Assessment
Risk Assessment attempts to rate each risk in two ways— (1) the likelihood or probability that the risk is real and (2) the consequences of the problems associated with the risk, should it occur.
Three factors affect the consequences that are likely if a risk does occur: its nature, its scope, and its timing.
The overall risk exposure RE is determined using the following relationship
RE = P x C
where P is the probability of occurrence for a risk, and C is the cost to the project should the risk occur

## Slide 10: Risk Mitigation Monitoring and Management(RMMM)
An effective strategy in dealing with risks must consider three issues: risk avoidance, risk monitoring, and risk management and contingency planning.
Risk avoidance is achieved by planning for risk mitigation. The risk mitigation steps include:
  Accept. Recognize how the risk impacts the project. Consider accepting the risk without any project revision. Approving the project management plan is required.
  Avoid. Modify the project scope, timeline or issue to reduce the risk effects.
  Control. Act on issues to reduce the impact or risk intensity.
  Transfer. Execute a corporate shift regarding accountability, authority or responsibility to other stakeholders that would accept the risk.

## Slide 11: Risk Mitigation Monitoring and Management
Risk monitoring is where the software engineering team keeps track of how the risk responses are performing against the plan as well as the place where new risks to the project are managed.
Risk management and contingency planning assumes that mitigation efforts have failed and that the risk has become a reality. A contingency plan should include an objective, the circumstances in which the plan will be enacted, the people and resources needed to carry out the plan, and any additional details needed to fully implement the plan

## Slide 12: Risk Mitigation Example
Risk: loss of key team members
Determine causes of job turnover.
Eliminate causes before project starts.
After project starts, assume turnover is going to occur and work to ensure continuity.
Make sure teams are organized and distribute information widely.
Define documentation standards and be sure documents are produced in a timely manner.
Conduct peer review of all work.
Define backup staff.